# EyeQ Team Working Agreement

(Dual Ocular Disease Screener: cataract + glaucoma from a single fundus photo)

## Communication Expectations

- Code: GitHub. Docs: GitHub Wiki. Meetings: Zoom. Quick updates: WhatsApp.

- Every member's opinions and ideas are respected.

- Plan changes are discussed and agreed by the team before acting on them.

- Conflicts are about issues, not people.

- Opinion-based conflicts: both sides bring their research, then the team votes on majority.

- Merge conflicts touching code outside your own block are discussed with the team before resolving.

- Post a heads-up in WhatsApp before pushing code, to help avoid merge conflicts.

## Meeting Schedule and Pattern

- Working session: two-hour Zoom meeting every Sunday. Unless there is something important on Sunday, we will inform in advance and request to reschedule the meeting to another possible day when everyone is available

- Standup: brief check-in after Tuesday's class.

- Sprint planning at the start of each sprint, retrospective at the end. Both recorded.

- Internal deadlines set ahead of official due dates, with reminders sent before they hit.

- Agenda shared before each meeting.

- Absences flagged in advance; meetings recorded so absent members can catch up.

## Team Norms and Values

- Workload divided evenly; heavy tasks broken into smaller chunks.

- Each task has a due date and an agreed definition of done.

- Blockers are raised early, after trying to self-resolve and documenting what was tried.

- Work is tracked in GitHub Issues and linked to commits before each meeting.

- No direct pushes to main; all work happens on feature branches, merged via pull request.

## Definition of Done

- Code runs without errors.

- Reviewed and tested by another team member.

- Metrics and results logged and reproducible.

- Pushed to GitHub with a pull request and at least one approval.

- Documentation/wiki updated.

- All relevant evaluation splits run and results recorded.